Capstone Project Report

Report 2 – Project Management Plan

– Hanoi, Aug 2026 –

Table of Contents

Change Log	3

I. Project Overview	4

1. Scope and Purpose	4

2. Assumptions & Constraints	4

3. Cost & Time Estimations	4

4. Capacity Planning	6

5. Project Objectives	6

6. Risks and Mitigations	6

II. Management Approach	7

1. Project Process/Methodology	7

2. Quality Management	7

3. Project Training Plan	7

4. Responsibility Assignments	7

5. Project Communications	8

6. Configuration Management	8

6.1 Document Management	8

6.2 Source Code Management	8

6.3 Tools & Infrastructures	8

# Change Log

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |

*A - Added M - Modified D - Deleted

# I. Project Overview

## 1. Scope and Purpose

[Define the purpose and scope of the project. Information may be extracted from the Project Proposal and the Project Requirements Specification. Ensure that the statement of scope is consistent with similar statements in other project documents.

Identify and describe the function, feature or work to be implemented by the project

Describe any considerations of scope to be excluded from the project or the deliverables, in order to avoid future shifts in the level of ambition>

Describe the relationship of this project to other projects]

## 2. Assumptions & Constraints

[Describe the assumptions on which the project is based & the imposed constraints on the project such as: Schedule, Budget, Resources, Quality, Software to be reused, Existing software to be incorporated, and Technology to be used and external interface]

| No | Description | Note |
| --- | --- | --- |
| Assumptions |  |  |  |
| 1 | Migration to XX for Java 3.0 will not be done by this team. | Scope |
| 2 | Customer reviewers will get seven days to approve a milestone document. If no comments are received within this time period, it will be considered as approved. | External Interfaces |
| Constraints |  |  |  |
| 1 | Module A must be completed and delivered to customer before 15-Oct-08 because customer has to demo to its end user by 17-Oct | Schedule |
| 2 | The project shall conform to security requirements specified by the customer in the NDA | Security |

## 3. Cost & Time Estimations

[Create/Provide the list of project’s work packages (screens, functions, documents, etc.), relevant estimated efforts (in person-days or pds), and deadlines to complete them in the form of table below]

| # | Work Package | Effort (pds) | Due Date |
| --- | --- | --- | --- |
| 1 | Stage 1: Project Initiating (week 1) |  |  |
| 1.1 | Report 1 (Project Introduction) |  |  |
| 2. | Stage 2: Project Planning & Initial Requirements (weeks 2-3) |  |  |
| 2.1 | Report 3: SRS v0.9 (Overall Requirement) |  |  |
| 2.2 | Vertical Prototypes (Code Demo) |  |  |
| 2.3 | Report 2: Project Management Plan v1.0 |  |  |
| 3 | Stage 3: Software Design (weeks 4-5) |  |  |
| 3.1 | Vertical Prototypes (POC, or Proof Of Concepts) |  |  |
| 3.2 | Report 4: SDS v1.0 (High Level Design Specifications) |  |  |
| 3.3 | Report 5: Test Planning (ref Report5_Test Documentation) |  |  |
| 3.4 | Report 3: SRS v1.0 (Detailed Requirements for Iteration 1) |  |  |
| 4 | Stage 4: Implementation (weeks 6-11) (Ref: Project Tracking, WBS sheet) |  |  |
| 4.1 | Implementation Iteration 1 (weeks 6-7) |  |  |
| 4.1.1 | Report 4: Detailed Design Specifications (SDS) v1.1 |  |  |
| 4.1.2 | Code Package & Unit Testing Report |  |  |
| 4. 1.3 | Report 5: Integration Test Cases |  |  |
| 4. 1.4 | Report 5: Integration Test Report |  |  |
| 4.1.5 | Report 3: SRS v1.1 (Detailed Requirements for Iteration 2) |  |  |
| 4.1.6 | Software Package Version 1 |  |  |
| 4.2 | Implementation Iteration 2 (weeks 8-9) |  |  |
| 4.2.1 | Report 4: Detailed Design Specifications (SDS) v1.2 |  |  |
| 4.2.2 | Code Package & Unit Testing Report |  |  |
| 4. 2.3 | Report 5: Integration Test Cases |  |  |
| 4. 2.4 | Report 5: Integration Test Report |  |  |
| 4.2.5 | Report 3: SRS v1.2 (Detailed Requirements for Iteration 3) |  |  |
| 4.2.6 | Software Package Version 2 |  |  |
| 4.3 | Implementation Iteration 3 (weeks 10-11) |  |  |
| 4.3.1 | Report 4: Detailed Design Specifications (SDS) v1.3 |  |  |
| 4.3.2 | Code Package & Unit Testing Report |  |  |
| 4.3.3 | Report 5: Integration Test Cases |  |  |
| 4.3.4 | Report 5: Integration Test Report |  |  |
| 4.3.5 | Report 5: System Test Cases |  |  |
| 4.3.6 | Software Package Version 3 |  |  |
| 5 | Stage 5: Verification & Validation (weeks 12-13) |  |  |
| 5.1 | Report 5: System Test Report |  |  |
| 5.2 | Report 5: Acceptance Test Support |  |  |
| 5.3 | Report 6: User Guides (Installation Guides, User Manuals) |  |  |
| 5.4 | Final Software Package (Documents, Source Codes, etc.) |  |  |
| 6 | Stage 6: Closing (week 14) |  |  |
| 6.1 | Report 7: Final Project Report |  |  |
| 6.2 | Presentation File |  |  |

## 4. Capacity Planning

| Item | Value |
| --- | --- |
| Hours per person per week | [40] h ([8] h/day × [5] days) |
| Team total per week | [N people × 40] h/week |
| Total duration | [N] weeks |
| Gross capacity | [Total] h |
| Buffer (meetings, reviews, unplanned — [20]%) | [Total × 20%] h |
| Effective working capacity | [Total × 80%] h |

## 5. Project Objectives

[Provide the project committed objectives and then actual metrics at the end of the project, you can adjust add extra objectives for the project]

| # | Metric | Unit | Planned | Actual | Notes / References |
| --- | --- | --- | --- | --- | --- |
| 1 | Effort Usage | Person-day |  |  |  |
| 2 | Review Defects | No of defects |  |  |  |
| 3 | Unit Test Defects | No of defects |  |  |  |
| 4 | Integration Test Defects | No of defects |  |  |  |
| 5 | System Test Defects | No of defects |  |  |  |
| 6 | Acceptance Test Defects | No of defects |  |  |  |
| 7 | Timeliness | % |  |  | Total on-time deliverables / Total project deliverables |
| 8 | Requirement Completeness | % |  |  | Failed if <=75% |
| 9 | … |  |  |  |  |

## 6. Risks and Mitigations

[List out the details on project risks in the table below, 5 risks at maximum]

| # | Risk | Prob | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R01 | Requirements change significantly after Phase I Gate | Medium | High | Freeze SRS after Week 5. Change requests require impact analysis before acceptance. Scope change → negotiate timeline with PO. |
| R02 | Coverage target below threshold at end of Iteration 2 | Medium | High | Check JaCoCo every even week. If overall < [55%] after Iteration 2, allocate 1 dedicated day at start of Iteration 3 for test catch-up. |
| R03 | Complex feature ([file upload / async job / state machine]) has hard-to-reproduce bugs | Medium | Medium | D1 writes unit tests for this feature with real file bytes (not mocks) from Week [N₁+3]. QA tests on staging (real DB) in Phase 3, not H2. |
| [R0x] | [Add project-specific risk] | [P] | [I] | [Mitigation] |

# II. Management Approach

## 1. Project Process/Methodology

[Draw and describe the software development process model that the team would apply into the project implementation]

## 2. Quality Management

[Provide the approach you would apply to improve the project quality, reach the project quality objectives. Some of the quality approach can include Defect Prevension, Reviewing, Unit Testing,…]

## 3. Project Training Plan

[You need to plan the training activities in case any of your team member lack of knowledge/skills to handle the project works]

| Training Area | Participants | When, Duration |
| --- | --- | --- |
| Java Spring Boot |  |  |
| Git, Github |  |  |

## 4. Responsibility Assignments

[Provide the project organization structure and describe the main responsibilities for the work packages as listed in the section “1.1 Scope & Estimation” above]

RACI Chart: R~Responsible, A~Accountable, C~Consulted, I~Informed

| Work Package | ThanhHTHE014079 | DinhTHE03580 | HaNHE03235 | QuangBHE04871 | BichKTHE04278 |
| --- | --- | --- | --- | --- | --- |
| Work Package Name1 | R | A | C | I | R |
| Work Package Name2 | I | A | R | R | C |
| … |  |  |  |  |  |

## 5. Project Communications

| Communication Item | Who/ Target | Purpose | When, Frequency | Type, Tool, Method(s) |
| --- | --- | --- | --- | --- |
| Daily Meeting |  |  |  |  |
| Weekly Meeting |  |  |  |  |
| … |  |  |  |  |

## 6. Configuration Management

### 6.1 Document Management

[Describe how you would manage project documents & their changes/versions]

### 6.2 Source Code Management

[Describe how you would manage project source codes & their changes/versions]

### 6.3 Tools & Infrastructures

| Category | Tools / Infrastructure |
| --- | --- |
| Technology | Angular 7 (FrontEnd), Android (App), Java/SpringBoot (BackEnd) |
| Database | MySQL, FireBase |
| IDEs/Editors | Visual Studio Code, NetBeans 13 |
| Diagramming | StarUML, DrawIO |
| Documentation | Ms Office, Google Docs/Sheets/Slides |
| Version Control | GitLab (Source Codes), Google Drive (Documents) |
| Deployment server | Amazon Web Service |
| Project management | ProjectLibre (Schedule), GitLab (Tasks, Defects, Issue Management) |